*SkillCourt 9.0 – Sprint Planning Meeting Minutes from the Fall 2017 Semester*

-------------------------------------------------------------------------------------------------------------------------

**Sprint #1**

Attendees: Joshua Mclendon, Leonardo Varon, Gummi Traustason

Start time: 2:30 pm

End time: 4:00 pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1108 (in mingle) - Version 6.0 code review
* User Story #1109 (in mingle) - Successfully run SkillCourt 6.0 in Android Studio

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story #1108 – Leonardo Varon
* User Story #1109 – Joshua Mclendon

-------------------------------------------------------------------------------------------------------------------------

**Sprint #2**

Attendees: Joshua Mclendon, Leonardo Varon, Gummi Traustason, Michael Thompson (EE)

Start time: 2:30pm

End time: 4:30pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1110 (in mingle) - Fix login/register issue
* User Story #1111 (in mingle) - Network Service Discovery

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story #1110 - Leonardo
* User Story #1111 – Joshua

-------------------------------------------------------------------------------------------------------------------------

**Sprint #3**

Attendees: Joshua Mclendon, Leonardo Varon, Gummi Traustason, Nicolas Dabdoub

Start time: 2:30pm

End time: 4:30pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1116 (in mingle) - Game configuration screen
* User Story #1117 (in mingle) - Playing the game
* User Story #1118 (in mingle) - Game over

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story #1116 - Nicolas
* User Story #1117 - Joshua
* User Story #1118 - Leonardo Varon

-------------------------------------------------------------------------------------------------------------------------

**Sprint #4**

Attendees: Joshua Mclendon, Leonardo Varon, Gummi Traustason, Nicolas Dabdoub

Start time: 2:30pm

End time: 4:30pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1119 (in mingle) - Game configuration issues
* User Story #1120 (in mingle) - Status and Menu Bar
* User Story #1121 (in mingle) - Troubleshooting App and Pad Connection

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.
* User Story #1119 - Leonardo
* User Story #1120 - Joshua
* User Story #1121 – Nicolas

**Sprint #5**

Attendees: Joshua Mclendon, Leonardo Varon, Gummi Traustason, Nicolas Dabdoub

Start time: 2:30pm

End time: 4:30pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1122 (in mingle) - Redesign Game Over Screen
* User Story #1123 (in mingle) - Show active Pad during game.
* User Story #1124 (in mingle) - improved complexity of threads for the Raspberry Pi

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.

· User Story #1122 - Leonardo

· User Story #1123 - Joshua

· User Story #1124 - Nicolas

**Sprint #6**

Attendees: Joshua Mclendon, Leonardo Varon, Gummi Traustason, Nicolas Dabdoub

Start time: 2:30pm

End time: 4:30pm

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

* User Story #1125 (in mingle) - smoothing algorithm
* User Story #1126 (in mingle) - Bottom Navigation bar google hangout?
* User Story #1127 (in mingle) - Add play button to home screen

The team members indicated their willingness to work on the following user stories.

* Names of participants willing to work.

· User Story #1125 - Nicolas

· User Story #1126 - Leonardo

· User Story #1127 – Joshua